Signal Equalizer  —  Task 2

Equal Task Division for 4 Members

Every requirement covered  •  Equal complexity  •  No member overloaded

| Member 1 Backend Core | Member 2 Modes & Data | Member 3 Frontend UI | Member 4 Viewers & AI |
| --- | --- | --- | --- |

# 1.  Division at a Glance

The table below shows every requirement from the task sheet and which member owns it. Nothing is missing.

| ID | Requirement | Category | Owner |
| --- | --- | --- | --- |
| R01 | Divide frequency into arbitrary subdivisions, each with scale 0–2 | Generic Mode | M1+M3 |
| R02 | User adds subdivisions one by one via UI (location, width, scale) | Generic Mode | M3 |
| R03 | Save/load Generic Mode config to/from a settings file | Generic Mode | M2 |
| R04 | Synthetic signal: sum of pure sine waves for validation | Generic Mode | M1 |
| R05 | Musical Instruments Mode — 4+ instruments, each slider = one instrument | Custom Modes | M2 |
| R06 | Animal Sounds Mode — 4+ animals, each slider = one animal | Custom Modes | M2 |
| R07 | Human Voices Mode — 4+ persons (mix of gender/age/language) | Custom Modes | M2 |
| R08 | ECG Abnormalities Mode — 1 normal + 3 arrhythmia types | Custom Modes | M2 |
| R09 | Each slider can correspond to multiple non-contiguous freq ranges | Custom Modes | M1+M2 |
| R10 | All mode configs saved in editable settings files | Settings Files | M2 |
| R11 | Loading a settings file auto-creates all controls dynamically | Settings Files | M3 |
| R12 | Switch between modes via combobox/option menu | UI / Modes | M3 |
| R13 | UI stays mostly the same across modes (only sliders change) | UI / Modes | M3 |
| R14 | Show Fourier transform of signal as a graph | Freq Plot | M3 |
| R15 | Toggle between Linear scale and Audiogram scale | Freq Plot | M3 |
| R16 | Scale toggle works without interrupting or resetting any functionality | Freq Plot | M3 |
| R17 | Two linked cine viewers: one input, one output | Cine Viewers | M4 |
| R18 | Full playback panel: play / stop / pause / speed-control | Cine Viewers | M4 |
| R19 | Full playback panel: zoom / pan / reset | Cine Viewers | M4 |
| R20 | Respect all boundary conditions (end of signal, empty, short files) | Cine Viewers | M4 |
| R21 | Both viewers always show same time-part (synchronized scrolling) | Cine Viewers | M4 |
| R22 | Both viewers always show same magnitude direction | Cine Viewers | M4 |
| R23 | Ability to play any signal as audible sound | Audio | M4 |
| R24 | Two spectrograms: one input, one output | Spectrograms | M3 |
| R25 | Output spectrogram updates on every slider change | Spectrograms | M1+M3 |
| R26 | Option to toggle show/hide spectrograms | Spectrograms | M3 |
| R27 | Allow user to pick different wavelets (beyond Fourier sin/cos) | Wavelets | M1 |
| R28 | Same equalization functionality works with chosen wavelet | Wavelets | M1 |
| R29 | Research most suitable wavelet per mode | Wavelets | M1 |
| R30 | Compare results: standard Fourier vs wavelet for each mode | Wavelets | M1 |
| R31 | Pretrained AI model for Musical Instruments separation | AI Models | M4 |
| R32 | Pretrained AI model for Animal Sounds separation | AI Models | M4 |
| R33 | Pretrained AI model for Human Voices separation | AI Models | M4 |
| R34 | Pretrained AI model for ECG Arrhythmia detection | AI Models | M4 |
| R35 | Compare AI model performance vs your equalizer for each mode | AI Models | M4 |
| R36 | No code repetition — use functions for repeated logic | Code Quality | ALL |
| R37 | Auto-update all components on any UI change (no Apply button) | Code Quality | ALL |
| R38 | No bugs at submission, handle all edge cases | Code Quality | ALL |
| R39 | No dummy/unused code — clean before submission | Code Quality | ALL |

# 2.  Complexity Balance Across Members

| Member | Area | Requirements | Estimated Effort |
| --- | --- | --- | --- |
| Member 1 | Backend Core + Wavelets | R01,R04,R09,R27,R28,R29,R30 + backend signal API | ★★★★☆ |
| Member 2 | Modes + Settings + Data | R03,R05,R06,R07,R08,R09,R10 + data collection | ★★★★☆ |
| Member 3 | Frontend UI + Visualization | R02,R11,R12,R13,R14,R15,R16,R24,R25,R26 + full CSS/HTML | ★★★★☆ |
| Member 4 | Cine Viewers + Audio + AI | R17–R23,R31–R35 + api.js + state.js | ★★★★☆ |

Every member has: 1 hard technical challenge + 2–3 medium features + shared code quality responsibility (R36–R39).

🔧 Member 1 — Backend Core + Signal Engine + Wavelets

Hardest technical challenge: Implementing wavelet equalization and making it produce identical API output as Fourier so no other member needs to change their code.

## Files to Build

| File | Purpose |
| --- | --- |
| backend/signal_processor.py | FFT, IFFT, Spectrogram, Wavelet transforms |
| backend/equalizer_engine.py | apply_gain() — single function used by ALL modes |
| backend/main.py (routes: /equalize, /spectrogram, /wavelet) | Backend API endpoints |
| data/samples/synthetic_signal.wav | Generated test signal (sum of 10+ pure sine waves) |

## Requirements Owned (R01, R04, R09, R27–R30)

| R01 | Generic Mode backend: receive freq_ranges + gain values → apply gain to those ranges → return modified signal |
| --- | --- |

| R04 | Generate synthetic_signal.wav = sum of pure tones at e.g. 100, 500, 1000, 2000, 5000, 8000, 12000 Hz so each band is trackable |
| --- | --- |

| R09 | apply_gain() must accept a LIST of freq ranges per slider (non-contiguous), not just one range |
| --- | --- |

| R27 | Add a 'wavelet' parameter to the equalization API. User selects wavelet in frontend → backend uses PyWavelets |
| --- | --- |

| R28 | Wavelet equalization must produce the same output format as Fourier so frontend doesn't care which was used |
| --- | --- |

| R29 | Research best wavelet per mode: Daubechies db4 for ECG, Morlet for audio signals, Coiflets for voices |
| --- | --- |

| R30 | Generate comparison charts: Fourier vs wavelet output (SNR metric) for each mode, included in the app |
| --- | --- |

## Detailed Task Breakdown

1A — signal_processor.py

- compute_fft(signal, sample_rate) → returns list of {freq, magnitude} for the FFT plot

- compute_ifft(fft_data) → converts frequency-domain data back to a time signal

- compute_spectrogram(signal, sample_rate) → returns 2D array [time × frequency] for heatmap

- apply_wavelet(signal, wavelet_name) → PyWavelets decomposition (e.g. pywt.wavedec)

- inverse_wavelet(coefficients, wavelet_name) → pywt.waverec to reconstruct signal

1B — equalizer_engine.py  (most important file)

- apply_gain(signal, sample_rate, freq_ranges, gain, method='fourier'|'wavelet', wavelet='db4')

- If method='fourier': FFT → multiply bins in freq_ranges by gain → IFFT → return signal

- If method='wavelet': wavelet decompose → scale wavelet coefficients in target bands → reconstruct

- freq_ranges = list of [min_hz, max_hz] pairs — handles non-contiguous ranges (R09)

- This ONE function is called for every mode, every slider — never duplicated

1C — Synthetic Signal (R04)

- Use numpy: signal = sin(2π×100t) + sin(2π×500t) + sin(2π×2000t) + ... for 10 known frequencies

- Save as 44100 Hz WAV file → upload to app → verify each slider only affects its expected frequency

1D — Wavelet Research (R29, R30)

| Mode | Recommended Wavelet | Reason |
| --- | --- | --- |
| Musical Instruments | Morlet (cmor) | Best for tonal audio signals with sustained pitches |
| Animal Sounds | Daubechies db6 | Good frequency localization for short transient sounds |
| Human Voices | Symlets sym5 | Symmetric, good for smooth speech signals |
| ECG | Daubechies db4 | Standard in biomedical signal processing literature |
| Generic | User choice | Let the user pick any wavelet from a dropdown |

## API Endpoints to Implement

- POST /equalize      → body: {signal_id, gains:[{band_id, freq_ranges, gain}], method, wavelet}

- GET  /spectrogram/{signal_id} → returns 2D spectrogram data as JSON array

- GET  /wavelet-compare/{signal_id}/{mode} → returns Fourier vs wavelet quality metrics

🗂️ Member 2 — Modes + Settings + Data Collection

Hardest challenge: Finding/creating real mixed audio files and correctly identifying frequency ranges for each instrument, animal, voice, and ECG component.

## Files to Build

| File | Purpose |
| --- | --- |
| backend/modes.py | All 5 mode configs as Python dicts with labels + freq_ranges |
| backend/settings_manager.py | load_settings(), save_settings(), validate_settings() |
| backend/main.py (routes: /settings/{mode}, /settings/save) | Settings API endpoints |
| data/settings/instruments.json | Instruments mode config — editable outside the app |
| data/settings/animals.json | Animals mode config |
| data/settings/voices.json | Voices mode config |
| data/settings/ecg.json | ECG mode config |
| data/settings/generic.json | Empty template for generic mode |
| data/samples/ | All collected audio + ECG files |

## Requirements Owned (R03, R05–R10)

| R03 | Generic Mode settings: define the JSON schema that the generic mode uses to save/load user-defined bands |
| --- | --- |

| R05 | Instruments Mode: find/create a mixed audio file with 4+ instruments. Define correct freq ranges per instrument |
| --- | --- |

| R06 | Animals Mode: find/create a mixed audio file with 4+ animal sounds. Define their freq ranges |
| --- | --- |

| R07 | Voices Mode: find/create a mixed voice recording: 1 young male, 1 old female, 1 child, 1 foreign language |
| --- | --- |

| R08 | ECG Mode: download 4 ECG signals from MIT-BIH Arrhythmia Database. Identify arrhythmia frequency bands |
| --- | --- |

| R09 | In modes.py, each band's freq_ranges is a LIST — some instruments/voices span multiple non-contiguous ranges |
| --- | --- |

| R10 | All mode configs stored in JSON files editable with any text editor outside the app |
| --- | --- |

## Detailed Task Breakdown

2A — modes.py

- Define each mode as a Python dict matching this schema:

INSTRUMENTS_MODE = {

"name": "Musical Instruments",

"bands": [

{ "id":1, "label":"Violin", "freq_ranges":[[2000,8000]] },

{ "id":2, "label":"Piano",  "freq_ranges":[[260,4200]] },

{ "id":3, "label":"Drums",  "freq_ranges":[[50,200],[4000,8000]] },

{ "id":4, "label":"Bass Guitar", "freq_ranges":[[40,300]] }

]

}

- ALL 5 modes use this EXACT same structure — no special-case code anywhere

2B — Frequency Ranges to Research

| Slider Label | Approximate Frequency Range | Notes |
| --- | --- | --- |
| Violin | 2000–8000 Hz | High-pitched strings |
| Piano | 260–4200 Hz | Broadband — covers most piano notes |
| Drums | 50–200 + 4k–8k Hz | Low kick + high cymbal (two ranges) |
| Bass Guitar | 40–300 Hz | Sub-bass and low mid |
| Dog bark | 500–2500 Hz | Mid-frequency |
| Bird | 2000–8000 Hz | High frequency tweets |
| Cat meow | 700–1500 Hz | Mid range |
| Frog | 200–1000 Hz | Low-mid croaking |
| Normal ECG | 0.05–40 Hz | Baseline PQRST complex |
| Atrial Fibrillation | 350–600 Hz | Irregular f-waves |
| Bradycardia | 0.05–15 Hz | Low heart rate components |
| Tachycardia | 0.5–40 Hz | Rapid PQRST repetition |

2C — Data Collection Checklist

- Instruments: Download from freesound.org — find 4 separate instrument recordings, mix with Audacity

- Animals: Download 4 animal sounds from freesound.org, mix them into one WAV file

- Voices: Record or find 4 distinct voices (different gender/age/language), mix into one WAV file

- ECG: Download from PhysioNet MIT-BIH Arrhythmia Database (physionet.org) — free and public

- Synthetic: Member 1 provides this — coordinate with Member 1 on the format

2D — settings_manager.py

- load_settings(mode_name) → reads data/settings/{mode_name}.json, returns dict

- save_settings(mode_name, config) → validates then writes to data/settings/{mode_name}.json

- validate_settings(config) → checks required fields exist (name, bands, each band has id/label/freq_ranges)

- export_settings(config) → returns JSON string for the browser download button

## API Endpoints to Implement

- GET  /settings/{mode}          → returns the JSON config for instruments / animals / voices / ecg / generic

- POST /settings/save            → body: {mode_name, config} → validates + saves to disk

- GET  /modes/list               → returns list of available mode names for the frontend dropdown

🎨 Member 3 — Frontend UI + Visualization + Equalizer Panel

Hardest challenge: Building the equalizer panel that dynamically creates sliders from any JSON config without any mode-specific code, and implementing Audiogram scale correctly.

## Files to Build

| File | Purpose |
| --- | --- |
| frontend/index.html | Full HTML skeleton — all canvas IDs, panel structure, no inline JS |
| frontend/css/style.css | Layout: CSS Grid, panel sizes, slider styles, canvas dimensions |
| frontend/css/theme.css | All color variables — dark theme in one place |
| frontend/js/equalizerPanel.js | buildSliders(modeConfig) — dynamic slider builder for ALL modes |
| frontend/js/freqPlot.js | FFT chart with linear/audiogram toggle using Chart.js |
| frontend/js/spectrogram.js | Spectrogram heatmap class (instantiated twice: input + output) |

## Requirements Owned (R02, R11–R16, R24–R26)

| R02 | Generic Mode UI: Add Band button → mini dialog where user sets min freq, max freq, label → adds a new slider |
| --- | --- |

| R11 | When settings file is loaded, equalizerPanel.buildSliders(config) auto-creates all controls — no manual UI setup |
| --- | --- |

| R12 | Mode combobox at top of page — onChange triggers api.loadSettings(mode) → buildSliders(config) |
| --- | --- |

| R13 | UI layout stays the same across modes — only slider labels and count change |
| --- | --- |

| R14 | FFT chart shows frequency vs magnitude for both input and output on the same chart |
| --- | --- |

| R15 | Radio buttons: Linear scale (0 Hz → Nyquist) vs Audiogram scale (125→8000 Hz, log, dB HL) |
| --- | --- |

| R16 | Switching scale does NOT reset sliders, playback, or any other state |
| --- | --- |

| R24 | Two spectrogram canvases: #input-spectrogram and #output-spectrogram |
| --- | --- |

| R25 | Output spectrogram calls update() every time any slider moves — auto-update without button |
| --- | --- |

| R26 | Show/Hide Spectrograms toggle button — uses CSS display:none / block |
| --- | --- |

## Detailed Task Breakdown

3A — equalizerPanel.js  (most important for Member 3)

- buildSliders(modeConfig) — ONE function that works for all 5 modes:

buildSliders(modeConfig) {

container.innerHTML = '';              // clear old sliders

modeConfig.bands.forEach(band => {

const slider = createSlider(band.label, 0, 200, 100);

slider.oninput = e => {

AppState.setGain(band.id, e.target.value / 100);

};

container.appendChild(slider);

});

}

- createSlider(label, min, max, defaultVal) — private helper, called once per band

- For Generic Mode only: show + Add Band button that calls showAddBandDialog()

- showAddBandDialog() — small modal with inputs for label, min_freq, max_freq → adds to config → rebuilds

3B — freqPlot.js

- Uses Chart.js (loaded from CDN — no install needed)

- draw(inputFFT, outputFFT) — plots both signals with different colors on one chart

- setScale('linear') — X axis: 0 Hz to sample_rate/2, linear spacing

- setScale('audiogram') — X axis: 125, 250, 500, 1000, 2000, 4000, 8000 Hz — log spacing, labeled in dB HL

- update(outputFFT) — redraws only the output line (called on every slider change)

3C — What is Audiogram Scale?

An audiogram is a hearing test chart. X axis uses logarithmic frequency (125 Hz to 8000 Hz). Y axis is hearing level in dB HL. Standard audiologists use this to show which frequencies a person cannot hear well. Implement the X axis as: [125, 250, 500, 1000, 2000, 4000, 8000] with log spacing.

3D — spectrogram.js

- class Spectrogram { constructor(canvasId) } — instantiated twice in main.js

- draw(data) — renders 2D heatmap: time on X axis, frequency on Y axis, intensity = color

- Use canvas fillRect() per cell with a color map (e.g. viridis: low = dark blue, high = yellow)

- update(newData) — clears canvas and redraws with updated output data

- show() → canvas.style.display = 'block'

- hide() → canvas.style.display = 'none'

3E — index.html structure

- #mode-selector         — combobox for mode switching

- #load-signal           — file input button

- #load-config / #save-config  — settings file import/export

- #input-viewer / #output-viewer  — canvases for cine waveforms (Member 4 uses these)

- #playback-controls     — div that Member 4 fills with play/pause/stop/speed

- #freq-plot             — canvas for FFT chart

- #scale-linear / #scale-audiogram  — radio buttons for scale toggle

- #input-spectrogram / #output-spectrogram  — spectrogram canvases

- #toggle-spectrogram    — show/hide button

- #equalizer-panel       — empty div filled by equalizerPanel.buildSliders()

- #wavelet-selector      — dropdown for wavelet choice (feeds to api.equalize calls)

## Shared Responsibility with Main.js

- Member 3 writes index.html and all CSS/JS visualization files

- Member 3 connects onChange of mode-selector to api.loadSettings → buildSliders in main.js

- Member 3 connects onChange of scale radio buttons to freqPlot.setScale in main.js

- Member 3 connects toggle button to inputSpec.hide()/show() and outputSpec.hide()/show()

🎬 Member 4 — Cine Viewers + Playback + Audio + AI Models + App Shell

Hardest challenge: Perfectly synchronized cine viewers — zoom, pan, and play must all stay in sync. Plus integrating 4 different AI models and building the comparison view.

## Files to Build

| File | Purpose |
| --- | --- |
| frontend/js/cineViewer.js | CineViewer class — instantiated twice, full sync between viewers |
| frontend/js/playback.js | PlaybackControls — play/pause/stop/speed + audio playback |
| frontend/js/api.js | ALL fetch() calls in the entire project — no fetch() anywhere else |
| frontend/js/state.js | AppState global object — shared memory for all JS files |
| frontend/js/utils.js | Small helper functions used by multiple JS files |
| frontend/js/main.js | Entry point — wires all modules together, handles all events |
| backend/ai_models.py | run_demucs(), run_sepformer(), run_ecg_classifier(), compare_results() |
| backend/main.py (routes: /upload, /ai/run) | File upload + AI inference endpoints |

## Requirements Owned (R17–R23, R31–R35)

| R17 | Two cine viewers: class CineViewer instantiated as inputViewer and outputViewer |
| --- | --- |

| R18 | Playback controls: play, stop, pause, speed control (0.25x, 0.5x, 1x, 2x) |
| --- | --- |

| R19 | Playback controls: zoom in/out on time axis, pan left/right, reset to beginning |
| --- | --- |

| R20 | Boundary conditions: stop at end of signal, prevent pan past start/end, handle empty signals |
| --- | --- |

| R21 | Synchronized scrolling: when user scrolls/zooms on either viewer, both update to same time window |
| --- | --- |

| R22 | Synchronized magnitude: both viewers use the same Y axis scale at all times |
| --- | --- |

| R23 | Play as audio: decode signal base64 → Web Audio API AudioBuffer → play through speakers |
| --- | --- |

| R31 | Demucs AI model for instrument separation — compare separated track vs your equalizer output |
| --- | --- |

| R32 | Audio classification model for animal sound separation |
| --- | --- |

| R33 | SepFormer (SpeechBrain) for voice separation — compare vs your equalizer |
| --- | --- |

| R34 | MIT-BIH pretrained model for ECG arrhythmia classification |
| --- | --- |

| R35 | Comparison view: for each mode show SNR / similarity metric between equalizer output and AI output |
| --- | --- |

## Detailed Task Breakdown

4A — cineViewer.js  (hardest part)

- class CineViewer with these methods:

constructor(canvasId)    // attach to canvas, init state

load(signalData, sr)     // load Float32Array signal

play()                   // requestAnimationFrame loop

pause()                  // freeze current frame

stop()                   // reset to t=0

setSpeed(x)              // 0.25 / 0.5 / 1 / 2

zoom(factor)             // zoom in/out time axis

pan(deltaTime)           // move visible window left/right

reset()                  // restore to default zoom/pan

syncWith(otherViewer)    // link two viewers together

draw()                   // internal: renders current window to canvas

- syncWith(other): both viewers share the same viewStart, viewEnd, yScale values

- When user zooms on input → inputViewer.zoom(f) → sets shared viewState → outputViewer auto-redraws

4B — Boundary Conditions (R20)  — very important for grading

- End of signal: playback stops (or loops if loop mode is on) — no crash, no freezing

- Empty signal: show 'No signal loaded' message on canvas — no errors

- Very short signal (<0.1 s): still plays correctly, zoom limited to signal length

- Pan past start: clamp viewStart to 0 — cannot scroll before beginning

- Pan past end: clamp viewEnd to signal duration — cannot scroll past end

- Zoom too far in: set minimum window size (e.g. 0.01 seconds)

4C — api.js  (all fetch calls)

- API.uploadSignal(file) → POST /upload → returns {signal_id, duration, sample_rate}

- API.equalize(signalId, gains, method, wavelet) → POST /equalize → returns {output_signal_b64, fft_data, spectrogram_data}

- API.loadSettings(mode) → GET /settings/{mode} → returns mode config JSON

- API.saveSettings(mode, config) → POST /settings/save → returns {success}

- API.getSpectrogram(signalId) → GET /spectrogram/{signal_id} → returns 2D array

- API.runAiModel(signalId, mode) → POST /ai/run → returns {separated_signal_b64, metrics}

- API.listModes() → GET /modes/list → returns [instruments, animals, voices, ecg, generic]

4D — state.js

- AppState.currentMode — active mode name

- AppState.inputSignalId — server-side ID of uploaded file

- AppState.outputSignal — Float32Array of latest equalized output

- AppState.gains = {} — map of band_id → gain value (0.0 to 2.0)

- AppState.sampleRate — e.g. 44100

- AppState.currentTime — current playback position in seconds

- AppState.isPlaying — boolean

- AppState.waveletMode — 'fourier' or wavelet name

- AppState.setGain(id, val) → updates gains → calls API.equalize → updates all viewers

- AppState.setMode(name) → updates currentMode → calls API.loadSettings → rebuilds sliders

4E — AI Models  (R31–R35)

| Mode | AI Model | Library | What it does |
| --- | --- | --- | --- |
| Instruments | Demucs | pip install demucs | Separates music into drums/bass/vocals/other |
| Animals | Panns-inference | pip install panns-inference | Classifies and separates audio events |
| Voices | SepFormer | pip install speechbrain | Separates mixed speech by speaker |
| ECG | MIT-BIH Pretrained | pip install neurokit2 | Detects and classifies ECG arrhythmia types |

- compare_results(equalizer_output, ai_output) → returns SNR in dB and correlation coefficient

- Show comparison in a simple side-by-side chart in the UI — Member 3 provides the canvas, Member 4 fills it

4F — main.js  (entry point — wire everything)

- On page load: call API.listModes() → populate mode combobox → load default mode → buildSliders()

- File upload event → API.uploadSignal(file) → inputViewer.load() → inputSpec.draw() → freqPlot.draw()

- AppState.setGain triggers: API.equalize() → outputViewer.load() → outputSpec.update() → freqPlot.update()

- Mode change → AppState.setMode() → API.loadSettings() → equalizerPanel.buildSliders()

- Play button → playback.onPlay() — all events already wired in playback.js

- Load Config button → file input → JSON.parse → equalizerPanel.buildSliders(config)

- Save Config button → utils.downloadJSON(AppState.currentConfig, modeName+'.json')

# 5.  Shared Responsibilities  (All 4 Members)

| Rule | What it means in practice |
| --- | --- |
| R36 No code repetition | If you see the same logic twice, extract it into a function. This applies to both Python and JS. |
| R37 Auto-update | Every slider, dropdown, radio button must trigger an update immediately — never require a button click to apply. |
| R38 No bugs / edge cases | Each member tests their own files. Then all 4 test together before submission. |
| R39 Clean code | Delete all console.log(), commented-out code, unused variables and functions before submission. |

## Integration Meeting (All Members)

After individual parts are done, all 4 members sit together to connect everything in main.js. This is where signal flow is tested end-to-end: upload → equalize → display → play → AI compare.

| Integration Step | Who leads | Who helps |
| --- | --- | --- |
| 1. Backend API runs correctly with dummy signal | Member 1 | Member 2 |
| 2. Settings load and sliders build in browser | Member 3 | Member 2 |
| 3. Upload → equalize → output viewer updates | Member 4 | Member 1 |
| 4. Spectrogram + FFT chart update on slider move | Member 3 | Member 4 |
| 5. Cine viewers play in sync + audio plays | Member 4 | Member 3 |
| 6. Mode switching → new sliders appear correctly | Member 3 | Member 2 |
| 7. Generic Mode: add band → slider appears → works | Member 2 | Member 3 |
| 8. Wavelet mode selected → equalize still works | Member 1 | Member 4 |
| 9. AI model runs → comparison chart shows | Member 4 | Member 1 |
| 10. Full demo run — all modes, all features, no bugs | ALL | ALL |

# 6.  Final Submission Checklist

| # | Check | Owner |
| --- | --- | --- |
| 1 | apply_gain() handles both Fourier and wavelet mode with same interface | M1 |
| 2 | Synthetic signal plays and each slider only affects expected frequency | M1 |
| 3 | Wavelet comparison chart shows meaningful difference vs Fourier | M1 |
| 4 | All 5 mode JSON files exist and load without error | M2 |
| 5 | Mixed audio files sound like genuine mixtures (not just one instrument) | M2 |
| 6 | ECG signals include one normal + three distinct arrhythmia types | M2 |
| 7 | buildSliders() called with any mode config produces correct sliders | M3 |
| 8 | Audiogram scale shows 125, 250, 500, 1k, 2k, 4k, 8k Hz labels correctly | M3 |
| 9 | Spectrogram updates within 1 second of moving any slider | M3 |
| 10 | Switching scale mode (linear↔audiogram) does not reset sliders or playback | M3 |
| 11 | Both cine viewers always show the same time window when zoomed or panned | M4 |
| 12 | Playback stops cleanly at end of signal — no crash or freeze | M4 |
| 13 | Signal plays as audio through the browser speakers | M4 |
| 14 | AI model produces separated output and comparison metric is displayed | M4 |
| 15 | No fetch() calls outside api.js | M4 |
| 16 | No duplicate logic anywhere — check for copy-pasted blocks | ALL |
| 17 | Every UI change triggers immediate update — test every control | ALL |
| 18 | No console.log() or unused code left in any file | ALL |
| 19 | App tested with empty signal, very short signal, ECG file | ALL |
| 20 | Full demo run passes: all modes, all features, no refresh needed | ALL |